## Slide 1
Prioritized
Assigned
Qualification
Pitch
Inspection
Contract
Mods & Civil Works
Installation
Application Form
Initial Deposit
Inspection
Inspection Report
Contract
Balance
Landlord approval
Mod completion confirmation
Installation
Branding
First fuelling
Agent Management Communication Touchpoints V3
Stage
Milestone
TDR
AX
Deployment
Survey
Pitch < (TBC) # meetings
Collect App & Dep
Confirm receipt of payment & next steps
Schedule Inspection
Complete Inspection
Provide Report
Deliver feedback & contract
Deliver Welcome Pack & KOKO signed contract
Schedule Mods & Civil Works
Complete Mods & Civil Works
Schedule Installation
Complete Installation
< 24 hours of deposit
SLA?
< 1 day of inspection
SLA?
SLA?
<3 weeks of payment
<3 weeks of contract
<4 weeks of civil works
Courtesy call in intervals to launch?
SLA?
<2 weeks of inspection
SLA?
SLA?
Confirm receipt of payment & next steps
Collect contract & balance
<24 hours of balance
Legal & Finance
Return signed contract
Reconcile deposit payments
Reconcile balance payments
Chase KRA, license & bus permit & ID
Check KRA license & bus permit & ID
Weekly
Weekly
Confirm receipt of welcome pack
<24 hours of welcome pack
Notes: TDR = face to agent & lead in the journey from qualification to installation (mission = lead Agent through sales process up through installation)
AX = back-up support for agents + validation of TDR process adherence (mission = ensure consistent and positive Agent experience)
Deployment = technology setup and delivery (mission = prepare shop for installation + install KP effectively)