## Slide 1
Phase 1
Users will come to the KP to download content
Phase 2
Users return to the KP to refresh content
Phase 3
Users are ok with ads
Phase 4
Some users will
pay for ad-free content
Week 0-6
To mid Nov
Week 6-8
To 1st Dec
Week 8-10
To mid Dec
Week 12-14
To end Jan
KOKOnet POC Phasing & Timeline
Launch MVP
Collect Data on P1
Launch P2
Collect Data on P2
Launch P3
Collect Data on P3
Launch P4
Collect Data on P4

## Slide 2
 | Phase 1 Week 0-6 / 13th Nov | Phase 2 Week 6-8 / 1st Dec | Phase 3 | Phase 4
Key to test | Users will download entertainment content from the KP (MVP) | Users return to the KP to refresh entertainment content | Users are ok with Ads being played in return for free content | Some users will pay for ad-free content
1st System Requirement Technology Requirements | User has the App | Experience of getting the content & the content itself was good enough & to the tastes of users Tracking: people watched the content | Ads are embedded between content Intermittent ad serving | A payment gateway exists Payment system Monthly/ weekly option
2nd System Requirement Technology Requirements | Good selection of content on the KP Mobile device storage monitor Basket review | Device storage limitations restricted the size of the first content downloaded Av. storage space free on phones Time between KP content visits | Users continue to watch and download more content Frequency of KP visits Hours of GB downloaded Hours of GB consumed offline Number of replays | The KP can serve ad-free content Serve ad-free content Serve ad-embedded content
3rd System Requirement Technology Requirements | Content downloadable into the App Amount of GBs downloaded/user Most popular content medium | Content was deleted out of the App after a period of time User driven KOKO driven - notifications + automatic deletion at certain point of time |  | 
4th System Requirement Technology Requirements | Content browsable & watchable offline in the App Minutes of viewing/user Playlist history | A fresh list of content appears to the user for download from the KP and into the App Trending content Reconfiguration of content lists Tracking of offline watching behaviour |  | 
5th System Requirement Technology Requirements |  | User selects & downloads more content Same tech requirements as in P1 |  | 
KOKOnet POC Phasing System & Tech Requirements

## Slide 3: Phase 1 in more detail
Phase 1 Week 0-6 / 13th Nov Users will download entertainment content from the KP (MVP) | User Story 1 | User Story 2 | User Story 3 | User Story 4 | User Story 5
User has the App | Clemmie: Currently designing wireframes & user stories in tandem ready for Wed 2 October
Good selection of content on the KP Mobile device storage monitor Basket review | Clemmie: Will be digging into content strategy & field work to collect it from 2 October
Content downloadable into the App Amount of GBs downloaded/user Most popular content medium |  |  |  |  | 
Content browsable & watchable offline in the App Minutes of viewing/user Playlist history |  |  |  |  |